Ambient Panel System

Specifications and Information

Current Version: 3.3

Current Revision: June 29, 2000.

Third Revision Started: June 23, 2000

Second Revision: Jan-March of 1999.

First Revision: November 20, 1998

First Conceived and Written: May 24, 1998

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

Project Description:

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

To provide a secure alternative to the standard telnet system and at the same time improve over-all client satisfaction by providing an easy-to-use product that will save him or her time. The panel system will lesson possibilities of security breaches by not allowing the client to use Telnet/SSH to access the server, but at the same time provide the same functionality that a client would need to use from within Telnet, in addition to providing easy to access features such as creating e-mail accounts, managing web settings, ftp accounts, etc.  -- all being done from within an encrypted, controlled, and secure environment.

Two main components --

Panel Server:    Create an API that listens on a port for encrypted connections made by the panel client. Once an encrypted connection is established, maintain this connection and perform commands and send back information retrieved from these commands, performing in a secure manner which should in no way compromise the security of the system. The panel server should run as the user that is logging in and not as root. All other components should work around any permissions issues involved in this process (i.e., Virtual FTP accounts may only be created by root. A work-around for this issue would be to have a cron job read for certain files created by the panel server, and then create the account accordingly). The panel server could be spawned by inetd.conf when a connection to the particular port is made, so it would not be running constantly. The API would contain many commands, each of which are associated with a group of Modules according to the command type. This will allow for minor changes to be made fairly quickly and will allow for the project team to manage the development of the system in a fast and organized manner.

Panel Client:    Two versions in mind with a possibility of additional versions to come. The first version, as it is accessible at all times and is in a greater demand, would be a web interface. The second version, which would have many additional features, would be a Windows client. The web version should contain every feature that the Windows version has, aside from the built-in application features such as an e-mail client. Both versions must connect to the server to transmit and receive from within an encrypted environment -- we all know someone out there is watching!

Additional thoughts on security:

There will be a need for additional scripts to be created to assist the panel server in working around any obstacles involving permissions and command execution. While these are basically a very easy thing to accomplish, they also pose a security hazard. Steps should be taken to ensure that the system operates in a secure manner.

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

Descriptive Images:

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

Client to Server Interaction: outline1.jpg

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

Notes, Input, and Misc. Items:

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

Security Input                                                  :

1. i don't like the idea of storing the ecsms user list on the client side | thats asking for somebody to create a hack that modifies user files to have permissions they otherwise wouldn't have.. and all they'd have to do to figure out what to change would be to simply compare the main user file with a subuser file  -- as far as the user files go, they should definitely be stored server side so as to keep security for the customer

Developer Notes: Specifications re-designed to load the permissions access from the server, to determine what permissions the current panel user, and the current panel sub-user, are stuck with.

2. as far as encryption goes -- decrypting something to compare to plain text has never been a good idea in my mind i'd rather encrypt the plain text using a password and compare the encrypted plain text with the stored encrypted text

Developer Notes: Encryption/Decryption will be a matter that must be further investigated when the time to implement the feature comes. It is not the main focus of this system, for the time being, but would be easy to implement as all input and output pass through at least one module (and at times two) before being sent and received -- the commands module and the connection module. The connection module being the lowest on the chain, it performs the actual communication between the server and the client. All sending and receiving are then passed on to the commands module to be processed. For the time being.

Return Codes                                                 :

Received Valid Command

Received Invalid Command

Performed action

Will perform action

Not permitted to perform action

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

Terms and Definitions:

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

The Differences between Procedures, Classes, and Modules:

Module: The "container" of the classes.

Routine: A set of instructions (or code) causing an action to be performed.

Class: A routine that performs a specific function. The Class may call other Classes and Sub-Classes.

Parent Class: A Class that has one or more sub-classes.

Sub-Class: A routine that performs a specific function. Also placed within the same Module as its parent class, and in this case a parent class, for organizational or functionality purposes.

Systems Procedure: The actual procedure of how the system is layed out from execution to exit -- the "program" itself, basically.

Argument: The information submitted to the class or sub-class to be used to perform the routine.

Return Value: The information to be returned after the routine is performed.

Global User: All of the users that would be accessing the panel server.

Per-User: An individual user that may login to the server.

Server: The panel server itself.

Physical Server: The computer the panel server is operating on. Occasionally mentioned as "Server" as well.

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

Server Side API Specifications:

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

_______________________________________________________

CONTENTS OF SERVER SIDE API SPECIFICATIONS

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

1. 	Server Modules listing

2.	Server Files Specifications

3. 	System Operation Procedure

4.	Class and Module Specifications

_______________________________________________________

END OF CONTENTS

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

1. Server Modules Listing and Information

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

_______________________________________________________

1.					SERVER MODULES LISTING

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Server Modules Listing:

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Main Module

Configuration Module

Authentication Module

Encryption/Decryption Module

Panel Permissions Module

Login Module

Security Module

File Manipulation Module

CGI Script Installation/Configuration Module

E-Mail Module

FTP Module

Logs Module

Web Module

DNS Module

Standard Commands Module

Database Module

Statistics and Information Return Module

Resellers Module

Connection Module

Command Module

Billing Module

Server Interface Module

Services Addition/Removal/Modification Module

Banner Exchange Module

Support Module

Error Module

Logging Module

Server Modules Listing (with a few notes and priority marking):

Main Module

- Priority: 1

- Organizes and Executes other Modules

Configuration Module

- Priority: 1

Authentication Module

- Priority: 1

- Authenticates the validity of the connection and the user

Encryption/Decryption Module

- Priority: 4

Panel Permissions Module

- Priority: 3+

Login Module

- Priority: 1

- Setuid's User, not logs in using telnet/ssh.

Security Module

- Priority: 3+

File Manipulation Module

- Priority: 5

CGI Script Installation/Configuration Module

- Priority: 6

E-Mail Module

- Priority: 6

FTP Module

- Priority: 6

Logs Module

- Priority: 6

Web Module

- Priority: 6

- Future Home Class

DNS Module

- Priority: 6

Standard Commands Module

- Priority: 2 & 5

- Cron Jobs Class

- Main FTP Password Change

- Compiling Programs

- Will perform one or two features of this module at the beginning of shell creation.

- This module's shell will be created and certain API specs will be coded in priority 2.

- Additional and remaining features will be encoded in priority level 5.

- Since it will contain many of the necessary features to work with prio. 6 modules, the module should definitely be completed in priority 5, before the processing of priority 6 features.

Database Module

- Priority: 6

-Minivend Module??    -obsolete idea... -

Statistics and Information Return Module

- Priority: 8

- Section to obtain information about the user's account and stuff and return the information to the user.

- Delay completion until the majority of the modules are created, so that we have more information to use.

Resellers Module (authorization for multiple account managers, reseller information, domains reseller is responsible for)

- Priority: 7

Connection Module

- Priority: 1

- Send Class

- Receive Class

Command Module

- Priority: 2

- Module to process incoming information and commands.

- Module to process outgoing information and commands.

- Interfaces with the "Send" and "Receive" Classes of the Connection Module.

Billing Module

- Priority: 6+

Server Interface Module

- Priority: 6+

Services Addition/Removal/Modification Module

- Priority: 6+

Banner Exchange Module

- Priority: 7+

Support Module

- Priority: 7+

- Submit Support Ticket Class

- Send Support e-mail Class

Error Module

- Priority: 2

- Module to handle the error actions of the panel system.

Logging Module

- Priority: 2

_______________________________________________________

END OF MODULES LISTING

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

2. Specifications and Descriptions of

the Server's Files:

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

_______________________________________________________

2.								SERVER FILES

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Configuration

- Server

- Specific Accounts

Permissions

- Server

- Global User

- Specific Users

- Not a duplicate of the User Files: Permissions File

- updated to allow/disallow sections based on services user is signed up for

- User:Files entry is to set sub-user permissions.

Log Files

Error and Return Codes

Notices and Messages

- System eventually setup to return messages based on codes, found in this file.

- Easy management of messages and notices.

Modules Management

- Modules Listing

- Files Modules Require

Security

- Server

- Global User

- Specific Users (see User Files)

- Not a duplicate of the User Files: Security File

- The security file for the panel user, not the sub-user.

- User:Files entry is to set sub-user permissions.

User Files

- Security

- Permissions

- Authentication

- Log Files

Authentication

- User Authentication

Procedure of values set by the input of files:

1. Server Files

- May specify options not to be overriden by the Global User files.

- May specify options not to be overriden by the Specific User's files.

2. Global User Files

- Overrides settings in place by Server Files unless marked not to override.

- May specify settings not to be overriden by the Specific User's files.

3. Specific User Files

- Overrides settings in place by Server files unless marked not to override.

- Overrides settings in place by Global User files unless marked not to override.

_______________________________________________________

END OF SYSTEM FILES

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

3. The System's Procedure:

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

_______________________________________________________

3.							SYSTEM PROCEDURE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Known actions performed, related to the program, but not by the program (and thoughts):

1. Connection made to the server by the panel client.

- At this point, there has been a connection attempt made to the program.

- We know this because the program has executed.

- A connection attempt by the client would cause program execution to be performed by inetd.conf.

- We should be able to confirm that the program was executed by inetd.conf.

- We could:

- Start new connection to client (conn.new) or verify connection other way.

- Makes sure the execution was performed by inetd.conf

- These are authorization module issues.

2. inetd.conf calls the program which would currently be running as the panel server user.

- Until after authorization, when the login class is called and setuid's the program.

- Best way?

- Could create a login system sep. of the panel server to setuid and run the panel server?

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Actions the panel server performs upon execution:

1. Executes the "main.begin" class.

Actions the "main.begin" class performs:

1. Executes the Configuration Module to load the system and configuration files.

2. Loads the Logging Module to begin logging.

3. Loads the Authentication Module.

4. Verifies the authenticity of the connection: auth.conn      (Authorization Module)

- Start new connection to client (conn.new) or verifies connection another way.

- Makes sure the execution was performed by inetd.conf

- Conforms to configuration settings

- Passes results to Logging Module.

- Calls Error Module if failure occurs (exits with an error code.)

- Returns Success Code if connection verified.

5. Loads the Connection Module

6. Executes the Connection Acknowledgement Routine (conn.ack)

- Sends a connection acknowledgement "Hello" command.

- Receives a connection acknowledgement "Hello" command.

- Passes results to Logging Module.

- Calls Error Module if failure occurs (exits with an error code.)

7. Awaits the receival of the login information

- Receives data send command. Executes connection processing class (conn.proc) to determine

how to receive the information.

- Receives the data from the connection (conn.receive)

- Passes onto command processing module (command.proc)

- Passes onto user authentication class (auth.user)

- Determines if the user is allowed to access the system (auth.user)

- Passes results to Logging Module.

- Class Error Module if failure occurs (exits with an error code.)

8. If user is authenticated, loads the Login Module.

9. Run the login.user routine.

- Notifies client of login acceptance. (login.accepted)

- Setuid's the user.

- Loads the user-specific files and user configuration files.

- Sends a request for the sub-user. (via conn.send)

- Conforms to configuration settings.

- Awaits the receival of the sub-user information.

- Conforms to configuration settings.

- Server receives data send command. Executes connection processing class (conn.proc) to determine

how to receive the information.

- Receives the data from the connection (conn.receive)

- Passes onto command processing module (command.proc)

- Passes onto sub-user authentication class (auth.subuser)

- Determines if the user is allowed to access the system (auth.subuser)

- Passes results to Logging Module.

- Class Error Module if any failures occur (exits with an error code.)

- If sub-user access is granted, continue.

- Performs any additional actions necessary (future addition)

- Passes results to Logging Module.

- Calls Error Module if any failures occur (exits with an error code.)

10. Enters into a command awaiting loop.

- Basically stops all activity until communication is received.

- main.begin is basically finished at this point.. the exit after idle time could be another function... all

command processing is done by a command received by the connection module, which in turn

executes the command module.... you could say that the "main.begin module's execution" is

completed at this point.

- Data send type of command is received from the connection

- Communication is processed by conn.proc

- Communication is received by conn.receive

- Data is passed onto the command processing module.

- Command processing module processes the command

- Calls another class and passes the information onto it..

- action is performed.... and so on.

- Eventually all commands are performed. Returns to command waiting loop.

- Eventually receives the command to exit. Calls main.exit.

- Exits after xx idle time, set by config. Calls main.exit.

_______________________________________________________

END OF PROCEDURE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

4. Specifications and Descriptions of

the Class and Module System:

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

_______________________________________________________

Module: Main Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: main.

Description: Module that organizes and executes the other modules. The foundation of the server.

Class Listings:

main.begin	The procedure called at the beginning of execution

main.exit		The procedure called when the program exits

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

-- actions --

Begin Execution

Class: main.begin

Sub-Classes: none

Argument(s):

Return Value: Success or Failure Code

Exit Execution

Class: main.exit

Sub-Classes: none

Argument(s): Exit Information (i.e. Error Codes) to be recorded in the logs

Return Value: none -- end of program.

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Configuration Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: config.

Description: Module to handle the configuration portion of the server. Determines which

Modules are within the system and available for the Main Module's use. Sets configuration

options.

Class Listings:

config.sys	System Configuration

config.all	All-Users Configuration

config.user	Per-User Configuration

config.mod	Module Configuration

config.client	Client Configuration

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

System Configuration

Class: config.sys

-- actions --

Load Configuration

Class: config.sys.load

Sub-Classes: none

Argument(s): config item, or all.

Return Value: errors (passed to error module), the result of success or failure

Retrieve and Return Configuration

Class: config.sys.info

Sub-Classes: none

Argument(s): config item, or all.

Return Value: the resulting output

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

All-Users Configuration

Class: config.all

-- actions --

Load Configuration

Class: config.sys.load

Sub-Classes: none

Argument(s): config item, or all.

Return Value: errors (passed to error module), the result of success or failure

Retrieve and Return Configuration

Class: config.sys.info

Sub-Classes: none

Argument(s): config item, or all.

Return Value: the resulting output

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

Per-User Configuration

Class: config.user

-- actions --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

Module Configuration

Class: config.mod

-- actions --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

Client Configuration

Class: config.client

-- actions --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Authentication Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: auth.

Description: Module containing authentication routines for the user and the panel system.

Class Listings:

auth.user	Authenticate the actual user

auth.subuser	Authenticate the client's "sub-user".

auth.conn	Authenticate and verify a valid connection (security?)

auth.allowed	Authenticate the ability for the user to connect (permissions?)

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Authenticate the actual user

Class: auth.user

-- actions --

Authenticate User

Class: auth.user.auth

Sub-Classes: none

Argument(s): User to Authenticate

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

Authenticate the client's "sub-user"

Class: auth.subuser

-- actions --

Authenticate the Sub-User

Class: auth.subuser.auth

Sub-Classes: none

Argument(s): Sub-User to Authenticate, Panel User

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Encryption/Decryption Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: auth.

Description: Module to manage the encryption and decryption of all data passed

to and from the client and server. Also includes various encryption and decryption routines.

Secure FTP could come about by simply being passed through an encryption/de-cryption routine.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Panel Permissions Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: perm.

Description: Module that manages the permissions of individual users, server-wide users, and the restrictions for the panel system. Does not allow certain actions.. etc.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Login Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: login.

Description: Module to manage the login procedures of a connection made to the server.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

- Setuid's User, and does not log in using telnet/ssh.

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Security Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: security.

Description: Module to maintain security and manage the security aspects of the system.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: File Manipulation Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: file.

Description: Module to handle all of the File Manipulation and modification routines.

Basically, anything that is to do with any file on the account of the client will pass through

this routine.

Class Listings:

file.add		File Addition Routines

file.rem		File Removal Routines

file.mod		File Modification Routines

file.perm		File Permissions Routines

file.own		File Ownership Routines

file.comp	File Comparison Routines

file.info		File Information Routines

file.sec		File Security Routines

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

File Addition

Class: file.add

-- actions --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

File Removal

Class: file.rem

-- actions --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

File Modification

Class: file.mod

-- actions --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

File Permissions

Class: file.perm

-- actions --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

File Ownership

Class: file.own

-- actions --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

File Comparison

Class: file.comp

-- actions --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

File Information

Class: file.info

-- actions --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

File Security

Class: file.sec

-- actions --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: CGI Script Installation/Configuration Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: cgi.

Description: Module to provide the routines that install and configure CGI scripts and

site add-ons.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: E-Mail Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: email.

Description: Module to manage e-mail services.

Class Listings:

email.pop3 	POP3 Accounts Routines

email.alias 	Aliases/E-Mail Forwarding Routines

email.auto 	E-Mail Auto-Responders Routines

email.mlm	Mailing List Management Routines

email.misc	Miscellaneous E-Mail Routines.

email.block	Mail Blocking to prevent un-wanted e-mail.

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

POP3 Accounts:

Class: email.pop3

-- actions --

Create a POP3 Account

Class: email.pop3.create

Sub-Classes: none

Argument(s): username, un-encrypted password, user directory

Return Value:

Delete a POP3 Account

Class: email.pop3.delete

Sub-Classes: none

Argument(s): username

Return Value:

Change a POP3 Account Password

Modify a POP3 Account Storage Location (user dir)

Return a list of POP3 Accounts

Return POP3 Accounts count

Return a particular POP3 Account's Information

Set/Modify a particular POP3 Account's Quota

- Hard Quota

- Soft Quota

- Message Size Limit

- Message Count Limit

- Account Expiry Time

-- end actions --

-- allowances --

Return the Number of allowed POP3 E-Mail Accounts

Return whether or not a particular POP3 Account may be modified or removed

- Return whether or not any POP3 Accounts may be modified or removed

Return whether or not a POP3 Account may be Added

-- end allowances --

-- permissions: perform --

Allow or block a POP3 Account from being modified.

Allow or block a particular POP3 Account from being added.

- Allow or block any attempts to add a POP3 Account.

Allow or block a POP3 Account from being removed.

- Allow or block all POP3 Accounts from being removed or modified.

Allow a quota to be or Block a quota from being set on a particular POP3 account.

--  end permissions: perform --

Aliases/E-Mail Forwarding:

Class: email.alias

-- actions --

Create an E-Mail Alias

- Forward to a single address or account

- Forward to multiple addresses or accounts.

- Forward to a single/multiple address(es) and store in pop with same name (verify ability)

Delete an E-Mail Alias

Modify an E-Mail Alias

Return a particular E-Mail Alias Information

Return a list of E-Mail Aliases

Return a count of E-Mail Aliases

-- end actios --

-- allowances --

Return the number of allowed Aliases

Return whether or not an a particular Alias may be modified or removed

- Return whether or not any aliases may be modified or removed

Return whether or not an Alias may be Added

-- end allowances --

-- permissions: perform --

Allow or block an alias from being modified.

Allow or block a particular alias from being added.

- Allow or block any attempts to add an alias.

Allow or block an alias from being removed.

- Allow or block all aliases from being removed or modified.

--  end permissions: perform --

Auto-Responders:

Class: email.auto

-- actions --

Create an Auto-Responder

Remove an Auto-Responder

Modify an Auto-Responder

Return a list of Auto-Responders

Return an a particular Auto-Responder Information

Return a count of Auto-Responders

-- end actions --

-- allowances --

Return the number of allowed Auto-Responders

Return whether or not a particular Auto-Responder may be modified or removed

- Return whether or not any auto-responders may be modified or removed

Return whether or not an Auto-Responder may be added

-- end allowances --

-- permissions: perform --

Allow or block an auto-responder from being modified.

Allow or block a particular auto-responder from being added.

- Allow or block any attempts to add an auto-responder.

Allow or block an auto-responder from being removed.

- Allow or block all auto-responders from being removed or modified.

--  end permissions: perform --

Mailing List Management: (EZMLM: http://www.ezmlm.org/ezman-0.314/index.html)

Class: email.mlm

-- actions --

Create a Mailing List

Remove a Mailing List

Modify a Mailing List's Settings

Return a Mailing List's Users

Return a count of Mailing List Subscribers

Return a count of Mailing Lists

Return a particular Mailing List's Information

Modify mailing list e-mail headers

- Define what fields are to be removed from each mail

- Define what fields are to be added to each mail

Modify mailing list return e-mail settings

- Modify Frequently-Asked Questions

- Modify the trailing text for every e-mail

- Modify the forward text for every e-mail

-

Temporarily halt all message delivery.

.. see a MLM directory to see what configuration files may be edited.

-- end actions --

-- allowances --

Return the Number of allowed Mailing Lists

Return the Number of Subscribed Users allowed per List

Return the whether or not a particular setting or file may be modified

-- end allowances --

-- permissions: perform --

Allow or block a mailing list from being modified.

Allow or block a particular mailing list from being added.

- Allow or block any attempts to add a mailing list.

Allow or block an mailing list from being removed.

- Allow or block all mailing lists from being removed or modified.

--  end permissions: perform --

--  the following are just notes.. --  no sense in adding the following... replicating the wheel!

Subscribe a User to a List -- this is done via e-mail...

Un-Subscribe a User  to a List -- this is done via e-mail..

Submit a posting to the Mailing List

-- end notes --

Misc. Commands.

Class: email.misc

-- actions --

- Set or Modify a Catch-All account to store non-existant account e-mails in.

- Set a forward-all action to have the mail system forward all e-mail to an outside address.

-- end actions --

-- allowances --

- Return if the user can set or modify the Catch-All

- Return if the user can set or modify the Forward-All

-- end allowances --

-- permissions: perform --

- Allow or block the ability to set or modify a Catch-All

- Allow or block the ability to set or modify a Forward-All

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: FTP Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: ftp.

Description: Module to handle all of the FTP account options. (i.e., New Virtual FTP, etc.)

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

Standard Account:

Change main FTP password

Virtual FTP Accounts:

Add a Virtual FTP Account

Remove a Virtual FTP Account

Modify a Virtual FTP Account

- Set directory

- Set permissions

Usage Logs:

Set FTP Account Access Permissions

FTP Usage and FTP User(s) Logs

Add/Edit/Delete FTP Login/Logout Display Information

Disable/Enable Anonymous FTP Access

Deny FTP Access for Certain Hosts

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Logs Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: logs.

Description: Module to manage the client's log files.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Web Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: web.

Description: Module to manage the web/web site options available.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

- Future Home Class

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: DNS Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: dns.

Description: Module to manage the DNS entry for the account.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Standard Commands Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: standard.

Description: Module to handle some of the standard features previously provided by a telnet session.

Class Listings:

standard.filex	File Execution (stored here instead of File Manipulation Mod)

standard.du	Disk Usage

standard.dir	Directory Listing

standard.file	File Listing

standard.exec	Server Command Execution (running programs like cat, echo, ping, nslookup, etc.)

standard.cron	Cron Interface

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

File Execution

Class: standard.filex

-- actions --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

Disk Usage

Class: standard.du

-- actions --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

Directory Listing

Class: standard.dir

-- actions --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

File Listing

Class: standard.file

-- actions --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

Server Command Execution

Class: standard.exec

-- actions --

Class:

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

Cron Interface

Class: standard.cron

-- actions --

Entry Addition

Class: standard.cron.add

Sub-Classes: none

Argument(s):

Return Value:

Entry Removal

Class: standard.cron.rem

Sub-Classes: none

Argument(s):

Return Value:

Entry Execution

Notes: A basic link to standard.fexec?

Class: standard.cron.exec

Sub-Classes: none

Argument(s):

Return Value:

Entry Modification

Class: standard.cron.mod

Sub-Classes: none

Argument(s):

Return Value:

Entry Information

Notes: Information retrieved on the command execution itself, the run-time information, etc.

Class: standard.cron.info

Sub-Classes: none

Argument(s):

Return Value:

Entry Listing

Class: standard.cron.list

Sub-Classes: none

Argument(s):

Return Value:

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Database Interfacing Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: database.

Description: Module to allow the panel client to interact with the database server. Also

holds the panel server's database access routines.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Statistics and Information Return Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: info.

Description: Module designed to obtain and return statistics and information on the

account, domain names, etc. Such as disk usage, bandwidth, hits, etc.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Resellers Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: reseller.

Description: Module to provide resellers' options to those who resell our services, return individual resellers' information, authorization scheme for multiple account management, etc.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

(authorization for multiple account managers, reseller information, domains reseller is responsible for)

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Connection Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: conn.

Description: Module to hold the routines that accept and manage the connections to the panel server.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

- Send Class

- Receive Class

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Command Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: command.

Description: Module to process incoming and outgoing information and commands, to determine what modules to pass the command or information onto. May interface with the Send and Receive classes through the communication with the connection module.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Billing Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: billing.

Description: Module which interfaces with the billing system to provide billing options,

notify of billing changes, etc.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Server Interface Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: serverint.

Description: Module to handle the connections between the servers to post updates, or the module to handle the outputting to cron-script-grabbed files which perform the actions.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Services Addition/Removal/Modification Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: services.

Description: Module to handle the requests to make any changes to the way the person's account is setup. Module submits service change notices to Ambient, if a particular service change is allowed by interfacing with the Billing Module.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Banner Exchange Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: banner.

Description: Module to provide a gateway to the banner exchange service provided

by Ambient. Management Features, Implementation, etc.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Support Module ¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: support.

Description: Module to allow certain support features to be accessed through panel, as a

work-around for any problems related to the lack of ability to use their e-mail client, etc.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

- Submit Support Ticket Class

- Send Support e-mail Class

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Logging Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: logging.

Description: Module to provide logging capabilities for the the panel server.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_______________________________________________________

Module: Error Module

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Name: error.

Description: Module to manage, monitor, and log all error issues with the panel system.

Class Listings:

main.exampleclass: Example Title

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Example Class Title:

Class: main.example

-- actions --

-- end actions --

-- allowances --

-- end allowances --

-- permissions: perform --

--  end permissions: perform --

_______________________________________________________

END OF MODULE

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

Project Planning:

_________________________________________________________

||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||||

Systems Creation Plan:

The twelve-step program (no, not that one!):

Step One                                                                                                  :

Finish the API, or at least the main portions of the API. Finalize the systems creation plan. Discuss the plans, the API, and the features with the development team. Obtain  ideas, thoughts, notes, criticizm, and over-all input from the team and incorporate into the panel documentation.

Step Two:                                                                                                 :

Determine what languages the clients and the server will be programmed in. Consider and determine the components to be used to aid in the creation of the clients and the server. Obtain the legal rights to use these languages and components.

Step Three:                                                                                                :

Familiarize the team with the development products, the panel documentation, the panel API, and most of all, each other. Begin seperating the work into different partitions for the developers. Take steps to ensure the communication between the team as a whole, so that everyone is on the same page as each other at all times. Take steps to have the team as a whole record their changes, additions, and removal of features and code to the system so that all items may be looked over and discussed at some point in time. After each module is completed, the code should be reviewed and the "strong" points of the developer should be focused on when assigning the next portion. Familiarity with the system, procedures, or function at hand is definitely a plus.

Step Four                                                                                                 :

After assigning certain portions of the development process for priorities 1 - 2 to the team, begin the development process of the shell of the client and the server. For in-depth information, see Priority Descriptions 1 and 2 below.

Step Five                                                                                                  :

After completing the shell of the client and server systems, begin adding the basic functionality into the client and server systems. See Priority Descriptions 3-5 below.

Step Six                                                                                                   :

After the completion of the standard commands module and the file manipulation module, a lot of the other functions of the API may be introduced to the client and the server. Many more modules would be worked on and completed at this point. See Priority descriptions 6-8 for further information.

Steps Seven through Ten                                                                          :

After priorities 9-10 are considered, add these steps

Step Eleven                                                                                              :

After the completion of the API transformation into code, and the establishment of a working panel server, and client(s), go through all of the input, notes, and documentation received from all of the people involved in the project. Look for security issues that could possibly arise. Also at this point -- documentation and instructions would be established and compiled from the revised input.

Step Twelve                                                                                             :

Thoroughly test both the server and the client environments. Look for any issues that may arise. Clean up and seperate the documentation into different parts (such as a user's guide for the server which would not be distributed, user's guide for client users, programmer's notes, administration guide, etc.)... Continue consideration of this step.

Priority Outline                                                                 :

Priority 1: Backbone Creation

Focus on creating the two shells (the main portions, or backbones, of the systems) without focusing on any additional unnecessary features for the time being. The main backbone of both systems must be created and established before any further steps may be taken:

Priority 2: Basic Communication and Operation

The next step is then to focus on the ability to perform actions based on the communication received, return information from the actions performed, and process the information returned.

Priority 3: Permissions and Security

After the basic command/information send and receive routines, the command execution routines, the confirmation routines, the logging routines, and the error routines have been implemented, continue on to enhance the system by adding in the security and permissions systems to maintain and monitor security and to setup a foundation for restriction.

Priority 4: Cryp-technique! En-Decryption Implementation.

Once the main functionality of the systems has been established, we will want to establish and implement all encryption and decryption routines to provide secure, encrypted communication between the client and server systems.

Priority 5: File Manipulation's not a crime.

This section deals with the implementation of the file manipulation routine, as well as the completion of the server commands module. The file manipulation module is designed to provide the panel server with the ability to modify, add, remove, set, and return information about the files stored within the user's account. The standard commands module would be completed at this point.

Notes on File Manipulation: Thoughts should be given to decide whether or not all file interaction should be placed within this one module, or if the panel server modules are allowed to interact with files on their own.

Priority 6: A whopper of Modules.

This section deals with the addition of the bulk-of-the-features list. It includes the majority of the modules that the client will be using.

Priority 7: A few more modules...

This section deals with the extra modules that need extra condisteration and are on a lower priority (requirement) class than the big bunch.

Priority 8: Information & Statistics Return

This section deals with the compilation of all of the information and statistics retrieval options provided by all of the other modules in the panel system. Basically linking all functions together in order to form statistics and information compilations which may be returned to the user.

Priority 9: - none yet -

Priority 10:  - none yet -

Server Module Creation Steps, listed by priority:

Priority 1:

Main

Configuration

Authentication

Login

Connection

Priority 2:

Standard Commands Module (beginning stages)

Command Module

Error Module

Logging Module

Priority 3:

Panel Permissions Module

Security Module

Priority 4:

Encryption/Decryption Module

Priority 5:

File Manipulation Module

Standard Commands Module (Completion of... if not done already from priority 2)

Priority 6:

CGI Script Installation/Configuration Module

E-Mail Module

FTP Module

Logs Module

Web Module

DNS Module

Database Module

Billing Module

Server Interface Module

Services Addition/Removal/Modification Module

Priority 7:

Resellers Module

Banner Exchange Module

Support Module

Priority 8:

Statistics and Information Return Module

Priority 9:

Priority 10:

Priority Descriptions                                                                               :

Priority 1: Backbone Creation

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Focus on creating the two shells (the main portions, or backbones, of the systems) without focusing on any additional unnecessary features for the time being. The main backbone of both systems must be created and established before any further steps may be taken:

Server Modules Created in this priority:

Main

Configuration

Authentication

Login

Connection

Server                                               :

Create the panel server daemon backbone:

- spawns upon connection via inetd.conf.

- uses a configuration file or files to configure itself.

- runs as the panel user until the login routine occurs.

Create the Authentication routine:

- User authentication procedure

- Authenticates the panel user against the user's passwd entry.

- Log the authentication results

- Daemon closes upon failed authentication.

- Daemon continues to the Login routine to run the panel server as the user.

Set Userid and "Login" routine

- setuid's the username that has just been authenticated.

- Errors out if any failures occur.

- Logs the actions and errors performed in this routine.

Establish and Sustain Communication with Client (Connection Module)

- Must be able, at all times, to send and receive information to the client.

-

Send and Receive Routines

- Basic routines to send and receive data from the client.

- See Server Communication section of the API.

- Routines store the received data for processing.

Client                                                :

Connection Establishment Routines

- Routines to establish and maintain connection with the server.

- Error trapping and logging implemented here to monitor connection issues.

Authorization Request routine

- Routine to submit the username and password to be verified by the server.

- Error trapping and logging implemented here to monitor authorization issues.

Communication with server

- Submit basic commands to the server to be processed. Receive confirmation of the receival of the commands (return codes) and the execution of said commands.

Client/Server Communication      :

Ability to receive commands (server)

Ability to receive information and commands (client)

Ability to send commands (client)

Ability to send information (server)

Ability to process the communication received (both)

Priority 2: Basic Communication and Operation

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

The next step is then to focus on the ability to perform actions based on the communication received, return information from the actions performed, and process the information returned.

Server Modules Created in this priority:

Standard Commands Module (beginning stages)

Command Module

Error Module

Logging Module

Client                                               :

Begin adding basic features for command execution by server. Begin implementing the command-sending routines.

- Return Disk Usage.

- Standard Commands such as changing the main password.

Interpret information receive from server and perform tasks based on said information

- Pop up a window with or display the amount of disk space currently in use.

- Notify the user of a password change.

Begin implementing the return-code or confirmation of action routines

Confirmation of actions performed/information received and performing tasks based on the outcome of the confirmation received by the server

Server                                              :

Begin accepting basic commands and performing actions based on communication received from the client:

- The disk usage that the account is currently using.

- Standard Commands such as changing the main password.

Send information and commands back to the client

Logging and Error trapping implementation

Confirmation of actions performed/information received and performing tasks based on the outcome of that confirmation received by the client.

Priority 3: Permissions and Security

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

After the basic command/information send and receive routines, the command execution routines, the confirmation routines, the logging routines, and the error routines have been implemented, continue on to enhance the system by adding in the security and permissions systems to maintain and monitor security and to setup a foundation for restriction.

Server Modules Created in this priority:

Panel Permissions Module

Security Module

Client                                               :

-   Create the basic permissions routine for the client-side system.

- Loads the user information from the remote server.

- Loads the basic permissions set for what areas the user is allowed to access. Most likely easier and more secure than the returning all of the permissions the user does *not* have access to. This should encompass the feature for the client to also limit "sub-users" from particular sections. All information regarding what sections each user and sub-user should be kept server-side to limit any possibilities of security issues.

-   Create the routine to process and return the sections that the user does have access to based on the communication with the server's permissions module for determining the permissions the current panel user is permitted to access.

Server                                              :

-   Load account information and permissions

- Loads user information from the server-side client permissions file to determine what the current user does or does not have access to.

- Loads the basic user information, such as the domain name, services the user is permitted to access (services they have paid for), an so on.

Create a routine to verify that the user does or does not have access to a particular section. Run every incoming and outgoing action through this routine.

- Takes the return of what services the panel user is permitted to access from the previous "Load account information" routine, then runs them through a routine which determines what the current panel user is limited to in terms of previously set permissions by the panel client's admin.

- Returns the sections the panel client is now permitted to access.

-   Begin work on the security module.

Priority 4: Cryp-technique! En-Decryption Implementation

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Once the main functionality of the systems has been established, we will want to establish and implement all encryption and decryption routines to provide secure, encrypted communication between the client and server systems.

Server Modules Created in this priority:

Encryption/Decryption Module

Priority 5: File Manipulation's not a crime.

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

This section deals with the implementation of the file manipulation routine, as well as the completion of the server commands module. The file manipulation module is designed to provide the panel server with the ability to modify, add, remove, set, and return information about the files stored within the user's account. The standard commands module would be completed at this point.

Notes on File Manipulation: Thoughts should be given to decide whether or not all file interaction should be placed within this one module, or if the panel server modules are allowed to interact with files on their own.

Server Modules Created in this priority:

File Manipulation Module

Standard Commands Module (Completion of... if not done already from priority 2)

Priority 6: A whopper of Modules.

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

This section deals with the addition of the bulk-of-the-features list. It includes the majority of the modules that the client will be using.

Server Modules Created in this priority:

CGI Script Installation/Configuration Module

E-Mail Module

FTP Module

Logs Module

Web Module

DNS Module

Database Module

Billing Module

Server Interface Module

Services Addition/Removal/Modification Module

Priority 7: A few more modules...

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

This section deals with the extra modules that need extra condisteration and are on a lower priority (requirement) class than the big bunch.

Server Modules Created in this priority:

Resellers Module

Banner Exchange Module

Support Module

Priority 8: Information & Statistics Return.

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Server Modules Created in this priority:

Statistics and Information Return Module

Priority 9:

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Server Modules Created in this priority:

Priority 10:

¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯¯

Server Modules Created in this priority:

Hello, thank you for calling Ambient Technologies. Our office hours are monday-friday, 9am to 5pm central time. If you have reached us during these hours, then we have momentarily stepped out of the office. However, please leave a message and we will return your call as soon as possible. Thank you for calling ambient and have a nice day.

Hello, thank you for calling Ambient Technologies. We will be out of the office Friday, June 30th. We are sorry for any inconvenience that this may have caused, however, please leave a message and we will return your call as soon as possible. Thank you for calling Ambient and have a nice day.